### Time Management and Planning

An online logbook, divided into nine distinct sections, has been created to systematically track and manage the project's progression. It ensures thorough documentation of weekly progress and supports adaptive project management through consistent updates. This logbook can be accessed at ES327_2263074_Logbook_2024-25, with read-only access for specific users.

Progress is evaluated quantitatively through task completion metrics and qualitatively by milestone achievements. Comparisons against a detailed Gantt chart are used for tracking, and formal reviews are scheduled at the end of weeks 8 and 18 to ensure alignment with key project deliverables.

#### Key Time Management Enhancements:

- Contingency Planning: Integrated risk mitigation measures, such as buffer times for experimental phases, allow flexible adaptation to unforeseen challenges, such as data quality issues or technical delays.

- Proactive Adjustments: Regularly critiquing alignment with deliverables helps maintain focus on critical paths and ensures adherence to deadlines.

- Review and Refinement: The dual approach of tracking short-term progress and conducting milestone-based reviews helps to refine methodologies, especially for complex techniques like Reinforcement Learning and Genetic Algorithms.

#### Updated Milestone Schedule:

- Pre-Week 1: Preparation phase focused on setting up resources, revising Python and initiating literature review access.

- Week 1: Ethics Review—finalise permissions for the data and computational resources required.

- Weeks 1-3: Draft and refine the Project Feasibility Report, incorporating risk analysis and methodology overviews.

- Weeks 4-8: Comprehensive review of prompt optimisation techniques, aiming to establish foundational understanding. Develop and document a taxonomy of techniques, supported by comparative analysis based on literature.

- Weeks 9-12: Complete survey and analysis documentation, ensuring clarity and logical presentation of findings.

- Weeks 13-18: Implement selected optimisation techniques and conduct benchmark testing using HumanEval or similar datasets.

- Weeks 19-22: Analyse experimental results, focusing on metrics such as code correctness, efficiency, and syntax validity.

- Weeks 23-24: Synthesize findings into a final report and evaluate potential applications of the research.

- Weeks 1-24: Maintain and update the logbook regularly, ensuring transparency and accountability.

- Weeks 25-30: Prepare for Project Viva by rehearsing key findings and potential future work discussions.

#### Gannt Chart:

#### Additional Measures:

- Mitigation of Complexity Risks: Focus on using open-source tools for initial implementations and exploring pre-existing models for experimental validation to ensure feasibility.

- Dataset Quality Assurance: Employ vetting practices to ensure benchmark datasets align with project objectives and are representative of real-world complexities.

- Scalability Planning: The methodology accommodates additional analysis phases if progress exceeds planned milestones.