# General progress records

## Pre-project time

The pre-project time started in the second half of August with the "Pre-Internship Preparation" document, which encompassed several foundational objectives and exercises:

### Objectives

- Develop familiarity with PyCharm, Git, and GitHub as developer tools.

- Attain intermediate knowledge of Python, NumPy, and Pandas for data exploration and analysis.

- Gain a basic understanding of machine learning frameworks like ScikitLearn, TensorFlow, and/or PyTorch.

- Learn key concepts underlying LLMs, including transformers, text preprocessing, and vector embeddings.

- Acquire practical skills in using LLMs through APIs or locally and working with LangChain.

- Understand industry best practices in software development, focusing on code quality and documentation.

### Exercises

#### Exercise 1: Fundamentals of Python and Machine Learning

- Objective: Build understanding of PyCharm IDE, GitHub, and Python libraries for data analysis and machine learning.

- Tasks:

  - Set up PyCharm and GitHub.

  - Choose and prepare a dataset for analysis using Pandas/NumPy for tasks like data cleaning, exploration, and feature engineering.

  - Develop a basic machine learning model for predictive analysis.

  - Document findings in a GitHub repository, including a README file and a detailed analysis report.

- Deliverables:

  - GitHub repository with dataset, code, and documentation.

  - Analysis report in formats such as .docx, .pdf, .ppt, or .md.

#### Exercise 2: Fundamentals of LLMs and LangChain

- Objective: Understand the basics of LLMs.

- Tasks:

  - Review the latest developments in the LLM and generative AI space.

  - Write notes on current advancements, future directions, and business impacts.

  - Follow a tutorial to create a LangChain-based chat feature using either OpenAI APIs or local LLMs.

- Deliverables:

  - A document with notes on LLMs and generative AI.

  - Implementation or progress details for a LangChain chat interface.

### Additional Resources

The document also included links to:

- Datasets (e.g., Kaggle, UC Irvine ML Repository).

- Python, NumPy, and Pandas tutorials.

- Data analysis and machine learning guides.

- LLM and LangChain tutorials.

- Documentation and code quality best practices.

## Week 1

### Ethics Review

- Objective: Finalise permissions for data and computational resources.

- Outcome:

  - Completed the ethical review process, confirming that the project does not require formal ethical approval since no human participants or restricted data sources are involved.

  - Verified permissions for computational resources and confirmed access to essential tools, including OpenAI APIs and benchmark datasets (e.g., HumanEval).

## Weeks 1–3

### Project Feasibility Report

- Objective: Draft and refine the Project Feasibility Report (PFR) incorporating risk analysis and methodological overviews.

- Key Achievements:

  - Project Definition: Clearly articulated the aim, objectives, and deliverables for the project.

  - Scope and Methodology: Defined the methodologies to be employed, including literature review, taxonomy development, and optional experimental evaluations (project-description).

  - Risk Analysis: Identified potential risks such as time constraints, variability in code generation results, and challenges in implementing complex techniques. Mitigation strategies have been outlined, including prioritising theoretical work and leveraging open-source solutions.

  - Deliverables: Outlined key deliverables, including a taxonomy and survey report, optional implementation code, and experimental results if time permits.

- Refinements:

  - Incorporated feedback from the supervisor on the structure and scope of the PFR.

  - Strengthened the alignment of project goals with industry relevance, emphasising the potential for innovation and educational value.

### Challenges Encountered

- Complexity of Techniques: Some optimisation methods require advanced implementations that may extend beyond the current timeline. Mitigation: Focus on theoretical analysis and open-source resources.

- Time Management: Balancing feasibility reporting with other concurrent project tasks. Mitigation: Adjusted the timeline to ensure milestone alignment.

### Next Steps

- Begin the comprehensive literature review on prompt optimisation techniques.

- Finalise and submit the Project Feasibility Report to the supervisor.

- Schedule regular check-ins to refine objectives for the comparative analysis phase.

## Weeks 4-8

### Objectives for Weeks 4–8

- Conduct a comprehensive review of prompt optimisation techniques to build a foundational understanding.

- Develop and document a taxonomy of techniques.

- Implement and experiment with selected techniques to assess their effectiveness.

- Analyse results to provide a comparative analysis of the techniques.

### Activities Undertaken

#### 1. Literature Review

- Reinforcement Learning (RL):

  - Reviewed resources from D2L.ai and Hugging Face to understand how RL techniques like policy networks optimise prompts using reward signals.

- Bayesian Optimisation (BO):

  - Explored the application of probabilistic models to efficiently search for optimal prompts.

- Genetic Algorithms (GA):

  - Studied how evolutionary processes (e.g., mutation, crossover) enhance prompt effectiveness.

#### 2. Code Implementations and Experimentation

Developed and tested several Python scripts to explore prompt optimisation techniques and model performance:

- [qa_experiment_2.py & qa_experiment.py]

  - Purpose: Conducted experiments with multiple prompting methods (standard and Chain-of-Thought) using models like GPT-Neo and LLaMA-2-7B.

  - Description: Evaluated responses to predefined question-answer pairs in categories such as Math, Reasoning, Coding, and Multiple-Choice. Visualised accuracy comparisons between models and prompting methods.

  - Outcome: Highlighted performance differences across prompting methods and limitations in certain tasks.

- [app.py]

  - Purpose: Built an API using FastAPI to generate model responses.

  - Description: Configured a prediction endpoint for the GPT-Neo model, enabling response generation with adjustable parameters such as temperature and top-p sampling.

  - Outcome: Provided a dynamic tool for testing and deploying prompt optimisation techniques in real-time.

- [language_pipeline.py]

  - Purpose: Created a pipeline using LangChain and Hugging Face models.

  - Description: Implemented text generation tasks using LangChain prompts and DistilGPT2 to evaluate responses to custom queries.

  - Outcome: Demonstrated seamless integration between Hugging Face pipelines and LangChain for advanced prompt optimisation experiments.

- [quantization.py]

  - Purpose: Explored model quantisation to reduce computational overhead.

  - Description: Quantised a DistilBERT model and compared inference results between original and quantised versions.

  - Outcome: Demonstrated minimal performance degradation while significantly reducing model size and inference time.

- [Context_length.py]

  - Purpose: Investigated the impact of context length on model performance.

  - Description: Tested different context lengths (512, 1024, 2048) for query responses, analysing response time and content quality.

  - Outcome: Observed performance variations with increasing context lengths, providing insights into optimal configurations for prompt effectiveness.

- [generate_response.py]

  - Purpose: Automated API requests to generate and retrieve model responses.

  - Description: Set up a client script to interact with the FastAPI server and test response generation.

  - Outcome: Validated the deployment and functionality of the API for generating LLM responses.

#### 3. Taxonomy Development

- Categorised prompt optimisation techniques:

  - Reinforcement Learning-Based Techniques (e.g., RLPrompt, TEMPERA).

  - Bayesian Optimisation Approaches.

  - Evolutionary Methods (e.g., Genetic Algorithms).

- Documented methodologies, advantages, and computational requirements.

#### 4. Comparative Analysis

- Evaluated techniques based on:

  - Optimisation efficiency.

  - Practicality and scalability.

  - Improvement in code quality.

- Highlighted key insights from experiments conducted using multiple models and techniques.

### Key Achievements

- Gained hands-on experience with open-source models, APIs, and optimisation techniques.

- Developed scripts to implement and evaluate prompting methods.

- Documented a clear taxonomy and comparative analysis of prompt optimisation techniques.

### Challenges

- Complexity in aligning theoretical techniques with practical implementations.

- Variability in model performance with different prompt methods and datasets.

### Next Steps

- Finalise the taxonomy and comparative analysis report.

- Expand experimentation to include additional datasets or advanced techniques.

- Transition to the next phase (Weeks 9–12): Writing the survey and analysis report, incorporating the findings from this phase.